Decision Memo

The rewriter is the best fit for the given constraints because it can modify the tone of responses without retraining the main model. It is significantly less risky than an SFT pass, which requires creating and validating a large multilingual training set, and is more reliable than prompt engineering alone, which often produces inconsistent style changes across languages.

Back-of-the-envelope arithmetic

Reviewer capacity

Reviewer availability:

- 10 hours/week

- 2 weeks before freeze

- Total review time = 20 hours

Assuming:

- ~2 minutes per response pair (read original, rewritten response, and score)

Reviewer throughput: 20×60/2=600

Approximately 600 reviewed examples.

This is sufficient for evaluation but far too small to create a high-quality multilingual SFT dataset.

Training / serving cost

For option (b):

- No model training required (or only lightweight instruction tuning if necessary).

- One 1B model easily fits on an A100-80GB.

- Additional inference cost is approximately one extra forward pass through a 1B model.

If the main model is 4B, the rewriter adds roughly 20–30% additional inference latency, which is acceptable for interactive assistants.

Data volume

Prepare:

- ~100 prompts × 6 languages = 600 evaluation prompts

- Each prompt evaluated before and after rewriting.

This fits comfortably within reviewer capacity.

Success metric

The deployment is successful if all of the following hold:

- ≥85% of Hindi and Kannada responses are preferred over the original by the native reviewer.

- Meaning preservation score ≥95% (no factual changes).

- Additional latency ≤150 ms per response.

- No increase in safety-policy violations.

Kill criterion

Abandon the rewriter approach if, by the end of Week 1, either:

- Native reviewers prefer the rewritten response in less than 70% of cases, or

- More than 5% of responses introduce factual changes or omit important information.

If either condition occurs, switch to prompt engineering for launch because it has lower implementation risk and no additional serving cost.

Day 1 experiment

Run a small pilot on Hindi and Kannada.

- Collect 100 representative assistant responses.

- Pass them through the candidate rewriter using an instruction such as: "Rewrite this response in natural, friendly conversational language without changing meaning."

- Have the native reviewer compare:

  - Original response

  - Rewritten response

- Record:

  - Preference (original vs rewritten)

  - Meaning preserved (Yes/No)

  - Fluency score (1–5)

  - Any hallucinations or factual changes

  - Average rewrite latency

This experiment provides an immediate estimate of whether the rewriter improves conversational quality while preserving correctness, allowing an evidence-based decision before investing further effort.